## Monthly MPR (First time – Those panchayats where any achievement has been made since inception of TSC programme)

- Print out of collection form from main menu of software for collection of data before entering.

- After collection of data, Sum up the block wise total and make ensure that grant total (from GP level MPR) should not exceed from district level(reported MPR) at any cost.

- Then enter the GP wise data in the software.

MPR Entry Validation (GP level – Month-wise – Where work has been carried out during the reporting month)

Remark*-

- All components achievement should not be more than 20% of their BLS figure respectively.

- Please Noted from 2009-10 onward Details will be entered in case of BPL, Schools, Aganwadi, Sanitary Complex components. Total Number achieved for these components will be derived by the system automatically.

- Numbers will be entered in case of APL and No of HH using Community Tlt. Components.

- No. of HH using San.Comp. Can be entered if San. Complex reported in progress and build from TSC fund.

- No. of HH using San.Comp. can not be more than (Total No. of HH-(APL+BPL Achievement ))

- BPL Figure filled by entering the BPL Card holder detail on click of BPL linked.

- Similarly Sanitary Complex, Anganwadi toilet and No. of School toilets filled by entering their details respectively.

- Once Whether SLWM taken up done ‘Y’ for any panchayat then it will be disabled for next time.

- Gram Panchayat showing brown color is not updateable. These GPs have either awarded or applied for NGP award.

- Details can be filled/ entered against components displaying in blue color link.

- Current reporting achievement figure of any component cannot be less than the last reported figure of respective component.

- Reported month and year cannot be advanced than current month and year.

- All the data entered will be cumulative only.

- Before entering GP MPR you have to firstly fill the baseline data. You have to must fill baseline figure of all components in baseline.

- GP-wise achievement of a district cannot be more than district level achievement. This is applicable to all the components.

- Before update or save the records of GPs, you have to check the corresponding checkboxes of those GPs whose records you want to save.